## Slide 1: Business Case
Construction of St. Francis Chapel MUARIK

## Slide 2: History
St Francis Chapel (MAK), established in 1944, represents the body of believers, referred to as protestants, and are formally institutionalized in MAK as one of the accepted categories of faith, alongside Muslims and Catholics..
The Chaplain, appointed by the Vice Chancellor is the leader of this faith at the university.
Makerere University Agricultural Research Institute Kabanyolo (MUARIK) was established as a farm in 1953 and upgraded to a fully-fledged Research Institute in 1992 under the then Faculty of Agriculture.
Over the years, St. Francis Chapel has nurtured a growing congregation of believers at MUARIK and the expressed desire is to build a modern church.
Notes: Consider talking about:
Origins
Middle Ages to Louis XIV
18th and 19th centuries
20th and 21st centuries

## Slide 3: EXECUTIVE SUMMARY
This business case advocates for the construction of a dedicated church building for St. Francis Chapel at MUARIK.
A key principle for application is church planting which involves the establishment of new congregations or churches with the goal of spreading the Christian faith and expanding the presence of the Church. The Church of Uganda, like many other Christian denominations, recognizes the importance of reaching out to new communities, evangelizing, and establishing vibrant worshipping communities.
The new facility therefore aims to provide an appropriate space for worship, community activities, and outreach programs, addressing the current limitations of the existing allocated space at MUARIK.

## Slide 4: Business case background
In 2022, the Management and Council of St. Francis Chapel recognized the need to embark on three key Capital projects; Youth Hub, Phase3 and building of a sanctuary at MUARIK.
A feasibility on each was done and commencement on Phase 3 which adopted the Youth Hub was approved pending the finalization of land to be allocated for the sanctuary at MUARIK. It was also agreed that it was prudent to fund one large project at a time.
In 2023, the new Chaplin, pursued through the VC, the allocation of land for the sanctuary at MUARIK and at our preferred site at MUARIK and was successful. The Chaplain has consequently been advised to accelerate the commencement of building a sanctuary at MUARIK.
The Executive met over this change in land status and decided to reprioritize the capital projects with re-prioritization to building a sanctuary at MUARIK. This decision is pending the ratification of the chapel council.
Notes: Consider talking about:
Climate

## Slide 5: objectives
In line with the church mission “to make disciples who make disciples for Jesus Christ” and the principles of church planting, the objectives for the sanctuary at MUARIK are:
  Facility Expansion: Construct a dedicated church building to accommodate the growing congregation and enhance the worship experience.
  Community Engagement: Create a centralized hub for community activities, events, and outreach programs, fostering a stronger sense of fellowship.
  Ministry Growth: Support the expansion of various ministries and services by providing adequate space for meetings, classes, and administrative functions.
Notes: Consider talking about:
City government
Métropole du Grand Paris
Regional government
National government
Police force

## Slide 6: Current situation
The congregation at MUARIK number approximately 400 with a constituent population of 250 children and an annual growth rate of 20% annually.
They current worship in a shared space, allowing 180 adults max, limiting its ability to grow and conduct activities effectively.
The existing facility lacks the necessary amenities for a modern church and does not adequately support the congregation's needs.
Notes: Consider talking about:
Urbanism and architecture
Housing
Paris and its suburbs

## Slide 7: Solution overview
The proposed construction project involves developing a purpose-built church facility. Key features include:
Worship Space: A dedicated area for worship services with modern audio-visual equipment and comfortable seating for the congregation.
Multipurpose Rooms: Flexible spaces for community events, educational programs, and various ministry activities.
Administrative Offices: Offices for church staff, meeting rooms, and other administrative facilities to support day-to-day operations.
Outreach Center: A designated area for community outreach programs, counseling services, and support initiatives.
Notes: Consider talking about:
Migration
Religion

## Slide 8: benefits
Increased Capacity: The new building will provide ample space to accommodate the current congregation and allow for future growth.
Enhanced Worship Experience: A purpose-built worship space with modern facilities will enhance the overall worship experience for the congregation.
Community Impact: The construction of a dedicated facility will position St. Francis Chapel MUARIK as a central hub for community engagement, outreach, and support.

## Slide 9: costs
Construction Costs: estimated at UGX 1bn for a 1,000-seater.
Contingency Fund: 20% of the total construction cost for unforeseen expenses.
Notes: Consider talking about:
Employment
Unemployment
Incomes

## Slide 10: Return on investment
While the return on investment for a church building is primarily non-monetary, the benefits include increased community impact, congregation growth, and enhanced outreach capabilities.
Tangible benefits may also include increased revenue for St. Francis Chapel over time.
Notes: Consider talking about:
Monuments and attractions
Hotels

## Slide 11: Risks and mitigation
Key potential risks include loss of offered land due to occupation delays, construction delays, cost overruns, community and stakeholder resistance, loss if current congregation to other churches.
Mitigation strategies involve hiring reputable contractors, conducting thorough risk assessments, and engaging with the community and stakeholders in the planning process
Notes: Consider talking about:
Painting and sculpture
Photography
Museums
Theatre
Literature
Music
Cinema
Restaurants and cuisine
Fashion
Holidays and festivals

## Slide 12: Implementation plan (estimated)
Phase 1 (Months 1-3): Design and approval of architectural plans. This is currently in progress estimated to complete by 31st December 2023.
Phase 2 (Months 4-9): Construction phase, including groundbreaking and building construction.
Phase 3 (Months 10-12): Interior finishing, furniture setup, and final inspections.
Notes: Consider talking about:
Libraries

## Slide 13: alternatives
Considered alternatives include doing nothing and continuing to use the limited space. This will amplify the current risks and the benefits of building the sanctuary.
The strategic alignment of building the sanctuary at MUARIK supersedes that for Phase 3 and doing nothing will be a lost opportunity to strategically expanding the Ministry and presence of St. Francis Chapel in a virgin and developing community. The loss will be clear dominance of other churches and doctrines in Kabanyolo.

## Slide 14: Conclusion & recommendation
The construction of a dedicated church building aligns with the strategic goals of St. Francis Chapel, providing the necessary infrastructure to support growth, community engagement, and ministry expansion. We are one church with two congregations, and the project would therefore be the responsibility of the home church.
On behalf of the Chaplain, the People’s Warden strongly recommends proceeding with the construction of the new church building as outlined in this business case. The long-term benefits will far outweigh the initial investment, contributing to the spiritual, social, and community development goals of St. Francis Chapel for generations.
Notes: Consider talking about:
Transport
Electricity
Water and sanitation
Parks and gardens
Cemeteries

## Slide 15: Questions?????